BUSINESS REQUIREMENTS DOCUMENT (BRD)

E-Commerce Application – Flipkart-like Platform

| Document Version | 1.0 |
| --- | --- |
| Date | 11-Sep-2026 |
| Document Status | Draft |
| Prepared By | QA / Business Analysis Team |

# 1. Introduction

## 1.1 Purpose

The purpose of this document is to define the business requirements for an e-commerce platform similar to Flipkart. This document is a sample/fictional BRD created for learning, Business Analysis, and QA/testing practice.

## 1.2 Business Objective

Increase online product sales.

Provide a simple and user-friendly shopping experience.

Support multiple payment methods.

Provide order tracking and delivery visibility.

Improve customer engagement through ratings and reviews.

Provide administrators with effective product and order management.

Reduce manual order-processing activities.

# 2. Scope

## 2.1 In Scope

User registration and login

Product categories, search, filtering and sorting

Product details

Wishlist and shopping cart

Address management

Checkout and online payment

Order placement and tracking

Order cancellation and product returns

Refund processing

Ratings and reviews

Customer notifications

Admin product, user, order and report management

## 2.2 Out of Scope

International shipping

Cryptocurrency payments

Physical-store management

Seller warehouse management

AI-based shopping assistant

# 3. Stakeholders

| Stakeholder | Responsibility |
| --- | --- |
| Customer | Browse and purchase products |
| Admin | Manage application and users |
| Seller | Manage products and inventory |
| Delivery Partner | Deliver customer orders |
| Payment Gateway | Process online payments |
| Business Team | Define business requirements |
| Development Team | Develop application |
| QA Team | Test application |
| Support Team | Handle customer issues |

# 4. User Roles

## 4.1 Customer

Create an account and log in.

Search and browse products.

Add products to wishlist/cart.

Purchase products and make payments.

Track, cancel, or return eligible orders.

Submit ratings and reviews.

## 4.2 Seller

Add and update products.

Manage inventory.

View orders and update order status.

View sales information.

## 4.3 Administrator

Manage users and sellers.

Manage products and categories.

Manage orders and payments.

Generate business reports.

# 5. Functional Requirements

| ID | Requirement | Business Requirement |
| --- | --- | --- |
| FR-01 | User Registration | Users shall be able to register using name, mobile number/email, password and confirmation password. Email/mobile must be unique and verification may be required. |
| FR-02 | User Login | Registered users shall be able to log in using valid email/mobile and password. Invalid credentials must show an appropriate error message. Forgot-password functionality shall be supported. |
| FR-03 | Product Search | Users shall be able to search products using product name, brand, category and keywords. |
| FR-04 | Product Categories | Products shall be organized into categories such as Electronics, Mobiles, Fashion, Home & Furniture, Grocery, Appliances, Books, Beauty and Sports. |
| FR-05 | Product Filtering | Users shall be able to filter products by price, brand, rating, availability, discount, category and features. |
| FR-06 | Product Sorting | Users shall be able to sort by price low-to-high, price high-to-low, rating, popularity, newest arrivals and discounts. |
| FR-07 | Product Details | The product page shall display product name, images, price, discount, description, specifications, ratings, reviews, availability, delivery information and seller information. |
| FR-08 | Add to Cart | Users shall be able to add available products to the cart. Cart shall show quantity, price, discount, delivery charges and final amount. |
| FR-09 | Update Cart | Users shall be able to increase/decrease quantity and remove products. Totals shall update accordingly. |
| FR-10 | Wishlist | Users shall be able to save products to a wishlist, remove them, or move them to the cart. |
| FR-11 | Address Management | Users shall be able to add, edit, delete and set a default delivery address. |
| FR-12 | Checkout | Users shall select an address, review products, apply coupons, select payment method, review order summary and place the order. |
| FR-13 | Payment | The system shall support UPI, cards, net banking, wallets and Cash on Delivery. Payment status and transaction details shall be captured securely. |
| FR-14 | Order Management | After successful order placement, the customer shall receive an order confirmation containing Order ID, products, quantity, price, address, payment method, date and expected delivery. |
| FR-15 | Order Tracking | Customers shall be able to view the current status and tracking information for their orders. |
| FR-16 | Order Cancellation | Customers shall be able to cancel eligible orders. Cancellation reason shall be captured and applicable refunds initiated. |
| FR-17 | Product Return | Customers shall be able to request returns for eligible products with a selected return reason. |
| FR-18 | Refund | For eligible cancelled/returned orders, the system shall initiate and track refunds through Initiated, Processing and Completed states. |
| FR-19 | Ratings & Reviews | Eligible customers shall be able to submit 1–5 star ratings and written reviews for purchased products. |
| FR-20 | Notifications | The system shall send relevant email, SMS or push notifications for registration, order, payment, shipping, delivery, cancellation, return and refund events. |

# 6. Order Lifecycle

Order Placed → Confirmed → Packed → Shipped → Out for Delivery → Delivered

# 7. Admin Requirements

## 7.1 Product Management

Add products

Edit products

Delete/deactivate products

Update prices

Manage inventory

## 7.2 User Management

View users

Activate/deactivate users

View user details

## 7.3 Order Management

View orders

Update order status

View cancelled orders

View returned orders

View refund status

## 7.4 Reports

Sales report

Product report

Customer report

Order report

Revenue report

Return/refund report

# 8. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Performance | Pages and search results should respond within acceptable limits under normal load. |
| Security | Use secure password storage, role-based access control, protected APIs and secure handling of sensitive data. |
| Availability | Application should provide high availability and minimize downtime. |
| Scalability | System should support growth in users, products, orders and transactions. |
| Usability | Application should provide simple navigation, responsive UI, clear errors and consistent design. |

# 9. Assumptions

Users have internet connectivity.

Payment gateway services are available.

Delivery partners are integrated with the system.

Sellers provide accurate product information.

Users provide valid delivery details.

Product inventory is updated regularly.

# 10. Dependencies

Payment Gateway

SMS Gateway

Email Service

Maps/Location Service

Delivery/Logistics Service

Database

Authentication Service

# 11. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Payment failure | High | Retry and payment-status handling |
| Server downtime | High | High-availability infrastructure |
| Incorrect inventory | High | Real-time inventory updates |
| Security breach | Critical | Security controls, access control and monitoring |
| Delivery delay | Medium | Logistics tracking and status visibility |
| High traffic | High | Scalable infrastructure and performance testing |

# 12. Acceptance Criteria

Users can successfully register and log in.

Users can search, filter and sort products.

Users can add, update and remove products from the cart.

Users can successfully place orders.

Payment status is correctly captured.

Orders can be tracked.

Eligible orders can be cancelled or returned.

Refund status is correctly updated.

Admin can manage products and orders.

Critical and high-severity defects are resolved before release.

Security and performance requirements are satisfied.

# 13. Sample End-to-End Business Flow

User Registration → User Login → Browse / Search Product → View Product Details → Add to Cart → Select Address → Apply Coupon → Select Payment Method → Make Payment → Order Confirmation → Order Processing → Order Shipped → Out for Delivery → Order Delivered → Rating & Review

# 14. QA Traceability Example

| BRD Requirement | Sample Test Scenario |
| --- | --- |
| FR-02 – User Login | Login with valid credentials |
| FR-02 – User Login | Login with invalid password |
| FR-03 – Product Search | Search using valid product keyword |
| FR-05 – Product Filtering | Filter products by price range |
| FR-08 – Add to Cart | Add an available product to cart |
| FR-12 – Checkout | Complete checkout with valid address |
| FR-13 – Payment | Complete payment using UPI |
| FR-15 – Order Tracking | Verify order status after shipment |
| FR-16 – Cancellation | Cancel an eligible order |
| FR-19 – Ratings | Submit rating after successful delivery |

# 15. QA Process Mapping

BRD → Requirements → Test Scenarios → Test Cases → Automation → Test Execution → Defect Reporting → Retesting/Regression → RTM → Test Closure

# 16. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Business Owner |  |  |  |
| Project Manager |  |  |  |
| Business Analyst |  |  |  |
| QA Lead |  |  |  |